Design & Implementation Plan

AI Support Assistant — Demo Enhancements + BRD

March 2026

Status: Approved

Prepared by: Partner Agency

Prepared for: Acme Corp

PART 1

# Design Document

## Context

The gap analysis (docs/Voice-Live-API-Gap-Analysis.docx) identified 13 gaps, 5 partial overlaps, and 5 covered areas between the demo and Microsoft’s Voice Live API / Foundry Agent Service articles. The demo needs UI enhancements to tell a more complete story, and a formal BRD is needed for stakeholder communication.

## Deliverables

- Demo UI enhancements — 4 changes to AIAssistant.jsx (all client-side, no backend)

- BRD Word document — docs/AI-Support-Assistant-BRD.docx generated via docx npm package

## Enhancement 1: Voice Tab — Voice Live API Panel

File: app/components/AIAssistant.jsx (VoiceView component)

Current: Simple microphone button, pulsing animation, hardcoded 2.5s timer auto-submits a canned query, 3 channel cards.

Proposed:

- Connection status bar at top: “WebSocket Connected” with green dot, endpoint URL display

- Audio config panel: Sample Rate (24kHz PCM16), VAD Mode (Server/Semantic toggle), Model (GPT-4o-realtime), Voice (en-US-Ava:DragonHDLatestNeural)

- Keep microphone button + waveform animation

- Live transcript area: simulated real-time transcription appearing word-by-word during listening phase

- Channel cards updated with Voice Live API capability labels

- All purely visual/simulated — no actual WebSocket or audio processing

## Enhancement 2: Architecture Tab — AI Foundry Path

File: app/components/AIAssistant.jsx (ArchitectureView component)

Current: 4 layers with Copilot Studio as the sole orchestration approach.

Proposed:

- Toggle/segmented control at top: “Copilot Studio” (default) vs “AI Foundry”

- When AI Foundry selected, Orchestration Layer swaps to: Azure AI Foundry, Foundry Agent Service, Azure Logic Apps

- All other layers remain the same

- Info callout below toggle explaining trade-offs between the two paths

## Enhancement 3: Analytics Tab (New)

File: app/components/AIAssistant.jsx (new AnalyticsView component)

Current: Only 4 stat numbers in the header bar.

Proposed: New “Analytics” tab (4th tab):

- Summary cards row: Total Conversations, Avg Satisfaction, Resolution Rate, Avg Handle Time

- Sentiment breakdown: horizontal stacked bar (CSS-only) showing Positive/Neutral/Negative %

- Top call reasons: horizontal bar chart showing category distribution

- Satisfaction trend: CSS bar chart showing daily CSAT for “last 7 days” (mocked data)

- Data source attribution: “Powered by Cosmos DB + Microsoft Fabric + Power BI”

- No chart library — all CSS flexbox/grid bars

## Enhancement 4: Function Calling Visualization in Chat

File: app/components/AIAssistant.jsx (handleSend function, new ToolCallCard component)

Current: findAnswer() returns result directly after a simulated delay.

Proposed:

- For knowledge-base queries, show an intermediate “tool call” step before the answer

- Tool-call card: icon + function name (e.g., search_knowledge_base(query=“security”)) + spinner

- After ~500ms, card updates to “completed” with checkmark, then actual answer renders below

- Only triggers for KB matches (not greetings, farewells, or unmatched queries)

## BRD Word Document Structure

File: docs/AI-Support-Assistant-BRD.docx

Generator: scripts/generate-brd.js (using docx npm package)

- Cover Page — Title, date, version 1.0, prepared by Partner Agency, prepared for Acme Corp

- Executive Summary — One-page overview: business drivers, solution approach, expected outcomes

- Business Objectives — 24/7 support, reduced escalation, consistent knowledge delivery, multi-channel

- Scope — In scope / out of scope boundaries

- Functional Requirements (FR-01–FR-12) — Each with description, acceptance criteria, MoSCoW priority, gap reference

- Non-Functional Requirements — Security, performance (<2s), availability (99.9%), scalability

- Architecture Overview — Both orchestration paths (Copilot Studio + AI Foundry)

- Success Criteria — 5 POC criteria + gap closure metrics

- Phased Delivery Roadmap — 4 phases from current demo to production

- Resource Plan — Sprint-based breakdown with roles, hours, and cost at $250/hr

- Assumptions & Dependencies — Azure subscription, licensing, Entra ID tenant

- Appendix: Gap Analysis Reference — Summary table from existing gap analysis

### Resource Plan Parameters

- Rate: $250/hr blended consulting rate

- Sprint cadence: 2-week sprints

- Roles: Solution Architect, AI/ML Engineer, Full-Stack Developer, QA Engineer, Project Manager

- Total: 940 hours across 6 sprints (12 weeks)

- Total cost: $235,000

## Files Modified/Created

| File | Action |
| --- | --- |
| app/components/AIAssistant.jsx | Modify — Voice Live API panel, AI Foundry toggle, Analytics tab, function calling cards |
| scripts/generate-brd.js | Create — docx generator for BRD |
| docs/AI-Support-Assistant-BRD.docx | Create — generated BRD document |
| docs/demo-walkthrough.md | Update — add new tabs/features to walkthrough script |

PART 2

# Implementation Plan

Goal: Update the AI Support Assistant demo to visually cover the 13 gaps from the Voice Live API gap analysis, and generate a formal BRD Word document.

Architecture: All changes are client-side UI enhancements in a single React component (AIAssistant.jsx). The BRD is generated via a Node.js script using the docx package. No backend, no new dependencies.

Tech Stack: Next.js 16, React 19, docx npm package, CSS-in-JS (inline styles)

Verification: Visual verification via preview tools. No unit test framework — this is a stakeholder demo prototype.

## Task 1: Function Calling Visualization in Chat

Files: Modify: app/components/AIAssistant.jsx

Smallest change, modifies existing chat flow. Gets us warmed up before bigger structural changes.

### Steps

- Add ToolCallCard component — new component after ConfidenceBadge (~line 445) rendering function call indicator with function name, args, and running/completed status

- Add tool call rendering in ChatMessage — handle messages with role === “tool”, render with BrandIcon avatar + ToolCallCard

- Add FUNCTION_MAP constant — maps categories to function names (search_knowledge_base, query_security_policies, route_escalation, get_analytics_summary, etc.)

- Modify handleSend — for KB queries: insert “tool” message (running), then after 500ms mark completed + add answer. Skip tool call for Greeting/Courtesy/Unmatched categories.

- Verify visually — “security model” shows tool card, “hello” skips it, “cafeteria menu” shows unmatched without tool call

- Commit

## Task 2: Architecture Tab — AI Foundry Toggle

Files: Modify: app/components/AIAssistant.jsx

### Steps

- Add ARCHITECTURE_FOUNDRY constant — alternative orchestration layer with Azure AI Foundry, Foundry Agent Service, Azure Logic Apps; updated AI & Knowledge layer with multi-tier models; updated Enterprise Integration with Cosmos DB + Fabric

- Add path toggle to ArchitectureView — segmented control: “Copilot Studio Path” (default) vs “AI Foundry Path”; info callout when Foundry selected; swap layers based on selection

- Update Success Criteria Mapping — text adapts based on selected path

- Verify visually — toggle between paths, expand layers, check components differ in orchestration/AI/enterprise layers

- Commit

## Task 3: Voice Tab — Voice Live API Panel

Files: Modify: app/components/AIAssistant.jsx

### Steps

- Rewrite VoiceView component — connection status bar (green “WebSocket Connected” + endpoint URL), audio config 2x2 grid (Sample Rate, VAD Mode toggle, Model, Voice), microphone button, waveform visualization, live transcript with word-by-word animation, updated channel cards

- Verify visually — config panel renders, VAD toggles, microphone triggers waveform + transcript, auto-switches to chat after 2.5s

- Commit

## Task 4: Analytics Tab (New)

Files: Modify: app/components/AIAssistant.jsx

### Steps

- Add MOCK_ANALYTICS constant — historical baseline data: 1,247 conversations, 87% resolution, 92% CSAT, sentiment breakdown, 7 call reason categories, 7-day CSAT trend

- Create AnalyticsView component — summary cards row (4 metrics blending live + historical), sentiment stacked bar (green/blue/red), top call reasons horizontal bar chart, CSAT trend bar chart, “Powered by Cosmos DB + Fabric + Power BI” attribution. All CSS-only, no chart library.

- Add Analytics tab — 4th tab in tab bar + content panel routing with stats prop

- Verify visually — all charts render, live stats blend with historical, data source label present

- Commit

## Task 5: Update Demo Walkthrough

Files: Modify: docs/demo-walkthrough.md

### Steps

- Add new walkthrough sections — Act 2 Part E (function calling), updated Act 4 (Voice Live API panel), updated Act 5 (AI Foundry toggle), new Analytics act, updated Q&A table

- Commit

## Task 6: Generate BRD Word Document

Files: Create: scripts/generate-brd.js, docs/AI-Support-Assistant-BRD.docx

### Steps

- Write BRD generator script — 12 sections: cover page, executive summary, business objectives, scope, functional requirements (FR-01–FR-12 with acceptance criteria and MoSCoW priority), non-functional requirements, architecture overview, success criteria, phased roadmap, resource plan ($250/hr, 6 sprints, 940 hours, $235K total), assumptions, appendix

- Run generator — node scripts/generate-brd.js

- Commit

## Task 7: Final Verification and Push

### Steps

- Build check — npm run build, ensure static export completes

- Visual smoke test:

- Chat: “security model” → tool call card + answer

- Chat: “hello” → direct answer, no tool call

- Chat: “cafeteria menu” → unmatched + escalation button

- Voice tab: config panel, connection status, waveform, transcript

- Architecture tab: toggle between Copilot Studio and AI Foundry

- Analytics tab: all charts render, data source label

- Header stats: update during chat

- Push to GitHub — git push origin main, verify GitHub Pages deploy

# Resource Plan Summary

Sprint-based resource allocation across 4 delivery phases (6 two-week sprints, 12 weeks total).

## Resource Allocation by Sprint

| Role | S1 | S2 | S3 | S4 | S5 | S6 | Total Hrs | Cost |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Solution Architect | 40 | 30 | 30 | 20 | 20 | 30 | 170 | $42,500 |
| AI/ML Engineer | 20 | 60 | 60 | 50 | 50 | 30 | 270 | $67,500 |
| Full-Stack Dev | 30 | 50 | 50 | 40 | 40 | 30 | 240 | $60,000 |
| QA Engineer | 10 | 20 | 30 | 30 | 30 | 40 | 160 | $40,000 |
| Project Manager | 20 | 15 | 15 | 15 | 15 | 20 | 100 | $25,000 |
| Sprint Total | 120 | 175 | 185 | 155 | 155 | 150 | 940 | $235,000 |

## Phase Mapping

| Phase | Sprints | Focus | Hours | Cost |
| --- | --- | --- | --- | --- |
| Phase 1: POC Demo | Sprint 1 | Current demo, design docs, BRD | 120 | $30,000 |
| Phase 2: Voice + Tools | Sprints 2–3 | Voice Live API integration, function calling, Entra ID auth | 360 | $90,000 |
| Phase 3: Analytics | Sprints 4–5 | Conversation analytics, Cosmos DB, Fabric, Power BI dashboards | 310 | $77,500 |
| Phase 4: Production | Sprint 6 | Hardening, testing, multi-language, deployment | 150 | $37,500 |
| Total | 6 sprints | 12 weeks | 940 | $235,000 |

Blended consulting rate: $250/hr. All estimates assume dedicated resources for the sprint duration. Actual hours may vary based on complexity discovered during implementation.